# BaseballOS Operating Manual

| Document | BaseballOS Strategic Operating Manual |
| --- | --- |
| Status | Canonical — single source of truth for product, roadmap, and launch decisions |
| Owner | Nickolis Kacludis |
| Platform | BaseballOS — Public MLB Bullpen Intelligence (baseballos.app) |
| Basis | Definitive Strategic Review & Canonical Execution Roadmap (July 7, 2026); main @ 5f386ac; V4 Full Scope Revised Roadmap; Public Launch Plan of Action; Product Vision Specification |
| Effective date | July 7, 2026 |
| Supersedes | The strategic audit working document (conclusions preserved; presentation replaced) |

HOW TO USE THIS MANUAL — Read Part I before designing anything. Consult the Priority Matrix (§12) and the current Phase Checklist (§14) before starting any branch. Record every completed item with its branch/PR and date. Record every philosophy-level choice in the Decision Register (§19). Update the Progress Dashboards (§15) when a phase exits. Nothing in Parts I–II changes without a new reviewed audit; Parts III–IV are living sections.

## Part I — Identity

### 1. Executive Summary

BaseballOS stands in a strong but time-sensitive position. The foundation, trust posture, evidence layers, and product discipline are unusually strong for a solo-built public platform. The remaining problem is not whether the platform is useful; it is whether BaseballOS becomes visible during the remaining 2026 MLB season without violating its trust-first identity.

The accepted audit resolved the conflict between the V4 foundation roadmap and the Public Launch Plan of Action. Both are right; they run on different clocks. The V4 roadmap protects the platform from premature launch. The POA protects the platform from missing the season. The answer is compression, not abandonment:

1. Compress foundation phases 0I–0L into one closeout phase instead of four separate stops.

2. Fix the one major vision violation before amplification: Pitcher Detail cannot lead with a naked 0–100 black-box score.

3. Start the content engine now — it requires no code, and the season clock is running.

4. Use the off-season for the deep builds: pitch trends, Follow My Team, routed team pages, daily edition v2.

The most important missing product loop is public daily change tracking. BaseballOS already answers what the bullpen state is; it must now answer what changed since yesterday. That is the habit engine for September, October, and the 2027 season.

THE GOVERNING FINDING — The MLB season is the only non-renewable resource in the plan. Every scheduling decision in this manual is downstream of that fact.

### 2. BaseballOS Vision

BaseballOS exists to become the definitive public bullpen intelligence platform. It answers one question better than anyone else:

"What is the current state of every MLB bullpen, and why?"

BaseballOS wins by making bullpen situations understandable. Every page answers baseball questions. Every explanation increases understanding. Every conclusion is evidence-backed. Every uncertainty is communicated honestly.

Trust is the primary feature. Explainability is the competitive advantage. The product should become something baseball fans, analysts, creators, writers, broadcasters, and eventually professional organizations return to every day — because nowhere else explains bullpen state this clearly.

The page-level end-state for every public surface is defined in the Product Vision Specification (docs/product/product-vision-specification.md). This manual governs sequencing and operations; the vision spec governs what each page is becoming. Read both before designing any surface.

### 3. Product Principles

1. Answer the question before showing the data. Every surface leads with a plain-baseball answer, then shows the evidence beneath it.

2. Every claim carries its receipt. State → Why → Evidence → Freshness → Limitations, in that order, on every claim-bearing surface. This is the product's contract with the reader, not a layout preference.

3. Honesty over completeness. When a read cannot be made, BaseballOS says so in a full voice. An honest empty answer builds more trust than a padded full one.

4. One question per page. Every public page owns exactly one user question. If two pages answer the same question, one of them is wrong.

5. One canonical home per fact. Reads, counts, definitions, and disclaimers live in one authoritative place. Other pages tease, reference, or inherit — never restate.

6. Altitude discipline. League, Team, Arm, and Meta are separate altitudes. Pages link across altitudes; they never mix them in their primary answer.

7. Evidence is the destination. Every drill-down bottoms out at real baseball events — appearances, dates, pitch counts, rest days — never at an unexplained number.

8. The vocabulary is the interface. A small, fixed public dictionary, defined once, used identically everywhere. Dictionary growth is a product decision, never a side effect.

9. Freshness is ambient. The reader never wonders "as of when?" Time-honesty is a layout primitive.

10. Empty is a valid answer. Quiet days look quiet.

### 4. Guiding Rules

The Core Rule (verbatim, from the V4 roadmap):

Use as much relevant baseball data as possible. Interpret it through a bullpen lens. Show the evidence clearly. Avoid unsupported claims.

Trust first. Evidence second. Interpretation third. Retention only after the read is worth returning to.

Non-negotiable guardrails. BaseballOS must never: give betting advice; make picks; frame content as an edge; make fantasy start/sit claims; predict outcomes; claim manager intent with certainty; make private injury claims; imply a team is healthy unless public roster data explicitly supports the exact statement; convert unknown values into zeros or plausible values; show stale, sample, fallback, partial, or unsafe data as current; publish complete-sounding reads from incomplete slates; hide freshness, data-through dates, slate coverage, or limitations.

Pre-implementation checks (required for every phase and branch touching a surface):

Page mission — the work serves the target page's stated mission and does not quietly change it.

One question per page — the work does not make two pages answer the same question.

Altitude discipline — the page stays at its single altitude.

The read contract — State → Why → Evidence → Freshness → Limitations is preserved.

The refusal — no predictions, betting language, rankings, or black-box outputs, and no new slot where such a verdict could ever live.

The branch rule: every branch must name the user who will notice it shipped.

### 5. Product Identity

Positioning sentence (public): BaseballOS explains which MLB bullpens are fresh, stretched, or vulnerable tonight — and why.

The public page map and each page's one question:

| Page | Altitude | The one question it owns |
| --- | --- | --- |
| Today | Daily edition | What is the bullpen story today, and what should I watch tonight? |
| Dashboard | League | Across the league, whose pen is fresh, whose is stretched, where do I look closer? |
| Bullpen Team Board | Team (flagship) | Who in this bullpen can pitch tonight, who can't, and why? |
| Compare Bullpens | Team ×2 | Between these two pens, tonight, who has more left — and why? |
| Pitcher Detail | Arm | Can this arm pitch tonight, and what has his recent work looked like? |
| All Pitchers | Utility | Where do I find a reliever and scan his workload facts? |
| Stories | League (narrative) | Beyond today's headline, what storylines are live? |
| Methodology | Meta | How does BaseballOS compute what it shows me? |
| Data & Trust | Meta | Is this current — and do the labels hold up against reality? |
| About / How to Read | Meta (support) | What is this, can I trust it, and what does each label mean? |

The public dictionary (canonical source: the frontend concepts module; one-line definitions on How to Read): Team states — Fresh, Stretched, Vulnerable. Arm availability — Available, On Watch, Limited, Unavailable. Named reads — Bullpen Pressure, Recovery Window, Workload Concentration, Clean Options, Coverage Safety, Trusted Arms. Freshness labels — Data through, Updated.

The boundary language (canonical source: the frontend boundaries module): no picks; no predictions; no betting advice; no private injury claims; no certainty about manager decisions; unknowns stated; says-so-instead-of-guessing.

### 6. What BaseballOS Will Never Become

Never — violates identity: predictions or projections of any kind; betting or odds anything; fantasy start/sit advice; player rankings, leaderboards, or grades; composite team scores; "who wins the bullpen battle" verdicts; paid resale of MLB-derived data.

Never — wrong product: a general MLB stats site; a Statcast clone; Stuff+-style modeling; batter/matchup tools; standings or playoff-odds products; comment sections or social feeds; a native mobile app (the responsive web is the product); real-time in-game pitch tracking.

Not until the audience demands it in writing: public API; data exports; push notifications; multi-sport features; team-sales/enterprise tooling.

Refuse on sight (premature optimization): microservices, GraphQL, Kubernetes, rewrite-in-new-framework projects, and payload-hash migrations absent a concrete integrity incident (founder-gated by standing decision D-14).

## Part II — Where We Stand

### 7. Current Platform Assessment

Verdict: the hard, rare work is done and almost nobody has seen it. BaseballOS is an engineering and trust success and, so far, a distribution non-event.

| Dimension | Assessment |
| --- | --- |
| Vision alignment | Strong. One remaining violation: score-first Pitcher Detail presentation. |
| Information architecture | Clean six-lane structure; one question per page (post-clarity passes). |
| Trust architecture | Exceptional: fail-closed everywhere, unknowns stay unknown, trusted snapshot contract, public usage check, canonical language modules, render-layer guards. |
| Evidence layers | Appearance-level receipts live on pitcher and team surfaces (0F/0G); the model for everything future. |
| Daily habit loop | Missing publicly. "What changed since yesterday" is built and validated internally (0H) but not public. This is the top product gap. |
| Distribution | Not started. No audience, no list, no cadence. This is the existential risk. |
| Engineering health | Appropriate architecture; ~2,900 backend + ~570 frontend tests; known, non-fatal debt list. |
| Founder capacity | ~10–12 focused hours/week, interrupt-driven. Every plan assumes this number. |

Feature inventory verdicts (accepted; do not relitigate):

| Feature | Verdict | Reason |
| --- | --- | --- |
| Today | Keep, then promote | Habit engine once lead read and daily changes land. |
| Dashboard landscape | Keep | Extend to full 30-team lanes later. |
| Dashboard usage-roles tiles | Delay / likely remove | Answers no clear user question; rejudge after analytics. |
| Bullpen Team Board | FLAGSHIP | Product center of gravity; protect its clarity above all. |
| Recent Work / Relief Work panels | FLAGSHIP | The receipts layer; the model for all future evidence. |
| Compare Bullpens | Keep as-is | Differentiated, cheap, honest. Slate-pairing later. |
| Pitcher Detail | Redesign by subtraction | Remove score-first framing; lead with evidence. |
| All Pitchers | Keep utility; fix columns | Drop score sorting and tier-first filtering. |
| Stories feed | Keep | Consolidate the engine later, after blockers clear. |
| What Changed (internal) | PROMOTE to public | Highest-value locked feature; gated on production 0H pass. |
| Data & Trust + usage check | Promote in marketing | The trust story made visible; cite constantly. |
| Methodology | Keep; rewrite (0K) | Public-first copy plus a worked example. |
| Sign-in (magic link) | Delay | Becomes Follow My Team substrate in Phase D, or is deleted then. |
| Private posting board | Keep internal; gate properly | URL obscurity is not access control; launch liability. |
| Static team OG pages | Redesign (off-season) | Replace with real routed team URLs and SEO. |
| Newsletter as product | Do not build yet | Run manually; automate only after proof (Phase E). |

### 8. Strategic Strengths

1. A genuinely empty category with a correct, fixed one-question vision.

2. Trust architecture competitors would struggle to retrofit (fail-closed, unknowns honest, snapshot contract, usage check).

3. The Team Board plus evidence panels — the flagship already works.

4. Exceptional test discipline (~3,500 tests) keeping a solo project refactorable.

5. Clean six-lane information architecture with one question per page.

6. Canonical dictionary and boundary language, single-sourced.

7. A written, permanent product vision that the roadmap gates against.

8. Structural refusal of predictions and rankings — no slot for a verdict exists.

9. Boring, cheap, scalable infrastructure with no scaling anxiety.

10. Months of compounding decision records that make every next decision cheaper.

### 9. Strategic Weaknesses

1. Zero distribution: no audience, no email list, no content cadence yet.

2. No public answer to "what changed?" — the habit feature is locked inside.

3. Pitcher Detail's black-box score contradicts the brand at its most scrutinized point.

4. Single founder at ~10–12 hours/week with no bus-factor mitigation beyond documentation.

5. The season clock: limited 2026 audience weeks remain.

6. No lead read — the daily edition has no lede.

7. SEO surface effectively nil (SPA plus OG stubs; no routed team pages).

8. Three narrative generators create subtle voice inconsistency.

9. Internal vocabulary still sanitized at render rather than public-first at the source.

10. Production trust pipeline observable only via founder-run admin calls.

### 10. Opportunities

1. October 2026: postseason bullpen discourse with share cards live.

2. The fantasy closer-watch audience served with trust-first framing.

3. Beat writers and podcasters citing freshness-stamped cards as a recurring source.

4. Pitch-trend evidence making the pitcher page citation-grade (off-season build).

5. "[team] bullpen" search intent, currently unowned, via routed team pages.

6. The usage check as a marketing asset ("we publish our inspection").

7. Manual newsletter → proven digest → owned-audience flywheel.

8. An accountability archive as a trust moat no competitor will copy.

9. The SABR/research community as methodology-first amplifiers.

10. Follow My Team converting 2027 casual visitors into daily fans.

### 11. Risks

| # | Risk | Standing control |
| --- | --- | --- |
| 1 | Foundation perfectionism eats the remaining 2026 season (highest risk) | This manual's compression decision (D-16) and the branch rule (§4). |
| 2 | Founder burnout from unsustainable cadence | Fixed cadence ceiling: 3 posts/week + Sunday newsletter, never more (§20). |
| 3 | A screenshot of the 0–100 score framed as "another black-box model" | Phase A de-scoring is CRITICAL priority. |
| 4 | Production 0H pass reveals unstable trusted pairs | Reliability-branch off-ramp pre-scoped; habit feature waits. |
| 5 | The unauthenticated posting board leaks | Phase A gate item. |
| 6 | MLB Stats API terms/availability shift under pitch-level plans | 0B acquisition matrix governs sourcing; pitch trends are off-season, giving room to adapt. |
| 7 | Silent production frontend errors damage trust | Phase A monitoring item. |
| 8 | Solo-maintainer life events with no pipeline runbook | Document sync runbook during Phase B closeout. |
| 9 | A funded competitor copies the surface | They cannot copy the trust history — provided BaseballOS is visible first (ships with Risk 1). |
| 10 | Brand dilution via baseballos.com confusion | Standardize "BaseballOS Bullpen Intelligence" + baseballos.app in all copy (zero dev time). |

## Part III — The Plan

### 12. Canonical Priority Matrix

RULE — Work top to bottom. Do not begin a HIGH item while a CRITICAL item is open, unless blocked and documented. Every completed row gets a branch/PR and date.

CRITICAL — complete before anything else

| ☐ | Work item | Why it matters | Branch/PR · Date |
| --- | --- | --- | --- |
| ☒ | Production 0H sample-pass + Decision 4/5 ratification | Gates the public daily-change habit feature; one founder hour. |  |
| ☒ | Pitcher Detail de-scoring v1 | Removes the last public trust violation before analysts inspect. |  |
| ☒ | All Pitchers score-column / leaderboard fix | Stops the utility table functioning as a ranking surface. |  |
| ☒ | Private posting board real access gate | One leaked URL from a trust incident; one evening. |  |
| ☒ | Email capture form + welcome flow | Owned audience before the season window closes. |  |
| ☒ | Frontend error monitoring | A trust brand cannot run on errors it can't see. |  |
| ☐ | Content engine start (no code) | Distribution is the existential risk; the clock is running. |  |

HIGH — immediately after CRITICAL

| ☐ | Work item | Why it matters | Branch/PR · Date |
| --- | --- | --- | --- |
| ☐ | Slim 0J starter-exposure context | Completes "why is this pen stretched?" |  |
| ☐ | 0K methodology rewrite | Public-first trust language; worked example. |  |
| ☐ | 0I roster-context verification closeout | Confirm, don't rebuild — mostly exists. |  |
| ☐ | 0L analytics/evidence-inspection closeout | Confirm measurement of evidence engagement. |  |
| ☐ | Public What Changed | The daily habit feature. |  |
| ☐ | Today lead read v1 (curated) | The edition's missing lede. |  |
| ☐ | Shareable team card v1 | Product-led distribution for October. |  |
| ☐ | Creator/analyst outreach (content-op) | Borrowed trust from baseball-native voices. |  |

MODERATE — schedule, do not rush

| ☐ | Work item | Notes |
| --- | --- | --- |
| ☐ | Pitch-trend evidence implementation (0D categories) | Off-season flagship build. |
| ☐ | Follow My Team + sign-in decision | Opening Day 2027 target. |
| ☐ | Real routed team pages + SEO; static-OG retirement | Off-season. |
| ☐ | Story engine consolidation | Unfreeze off-season, blockers permitting. |
| ☐ | Dashboard full-coverage lanes | Analyst completeness. |
| ☐ | api.js / IntelligenceSurface splits | When next touched. |
| ☐ | CI freeze-guard fix | Remove false confidence. |
| ☐ | Accessibility pass | Off-season. |
| ☐ | About + How to Read → Start Here merge | Off-season polish. |

LOW — parked ideas and later validation

| ☐ | Work item | Reason parked |
| --- | --- | --- |
| ☐ | Digest automation | Only after the manual newsletter proves itself. |
| ☐ | Accountability archive | Once snapshots age enough to matter. |
| ☐ | Game pages | After slate reliability and routed pages settle. |
| ☐ | Slate-paired Compare | Not a launch blocker. |
| ☐ | Creator/media kit page | Leverage, not priority. |
| ☐ | Pro/coach beta | Not before public proof. |
| ☐ | Monetization tests | Wait for 90 days of measured habit. |
| ☐ | Public trust change log | Later. |
| ☐ | Usage-roles tile removal decision | Rejudge after analytics. |

### 13. Canonical Development Roadmap

One roadmap. Six phases. No alternatives.

| Phase | Name | Window | Theme |
| --- | --- | --- | --- |
| A | Season-Window Launch Sprint | Now → end July 2026 | Make the product safely amplifiable; start distribution. |
| B | Foundation Closeout | August 2026 | Compress 0I–0L into one phase; finish V4 must-dos. |
| C | The Daily Habit Ships | Sept–Oct 2026 | Public What Changed, lead read, share card — into the postseason peak. |
| D | Off-Season Deep Build | Nov 2026 – Feb 2027 | Pitch trends, Follow My Team, routed team pages, debt window. |
| E | Opening Day 2027 Launch | Mar–Apr 2027 | The real public launch with a finished daily product. |
| F | Season 2027: Growth & Validation | May–Sep 2027 | Let usage evidence choose the business model. |

### 14. Phase Checklists

#### Phase A — Season-Window Launch Sprint

| Purpose | Resolve the POA-vs-V4 conflict by shipping the CRITICAL protections and starting distribution with the product as it stands. |
| --- | --- |
| Objectives | Ratify 0H against production; remove score-first pitcher framing; secure internal surfaces; open email capture and monitoring; begin sustainable content cadence. |
| User impact | A coherent, defensible product; the brand-contradicting score disappears; email becomes joinable. |
| Business impact | Owned audience begins; the season window stops burning. |
| Complexity | Low–Medium |
| Dependencies | None |

Checklist:

☒ Production 0H audit run (no-date + window_days=14, repeated days) and written ratification memo — or reliability branch scoped instead

☒ Pitcher Detail de-score v1 (status + why + Recent Work lead; index demoted or removed; radar/threshold chrome gone)

☒ All Pitchers: sort by baseball units; drop score columns; availability-first filtering

☒ Posting board behind real access control

☒ Email capture form + welcome email

☒ Frontend error monitoring live

☐ POA week-1 checklist closed (links, analytics, pinned intros, media kit)

☐ Content cadence live: 3 X posts/week + Sunday newsletter + replies

Definition of Done: all checklist items checked with branch/PR recorded.

Exit Criteria: ☐ Decisions 4/5 ratified or reliability branch scoped · ☒ zero public surface renders a naked 0–100 score · ☐ first newsletter sent · ☐ two consecutive weeks of content shipped on schedule.

Implementation notes:

Completion date: ______________________

#### Phase B — Foundation Closeout

| Purpose | Finish V4's true must-do list by compressing 0I–0L into one phase without lowering any trust bar. |
| --- | --- |
| Objectives | Ship slim 0J; rewrite methodology (0K) on the canonical modules; verify-and-close 0I and 0L rather than rebuild them. |
| User impact | Team Board answers "why stretched" completely; Methodology reads public-first with a worked example. |
| Business impact | "Foundation complete" becomes literally true, unlocking every deferred surface. |
| Complexity | Medium |
| Dependencies | Phase A ratification for anything touching What Changed copy |

Checklist:

☐ Starter-exposure context on Team Board (+ league strip) — 0J

☐ Roster-context verification/exposure audit — 0I closeout

☐ Methodology / limitations / data-trust rewrite with worked example — 0K

☐ Analytics event checkpoint vs evidence-inspection goals — 0L closeout

☐ Sync pipeline runbook documented (Risk 8 control)

☐ V4 roadmap status table updated to reality

Definition of Done: all 13 V4 phase-gate rules check true.

Exit Criteria: ☐ 0A–0L marked complete in the V4 roadmap · ☐ content cadence unbroken through the phase.

Implementation notes:

Completion date: ______________________

#### Phase C — The Daily Habit Ships

| Purpose | Convert 0H's trusted comparisons into the retention feature and open the share loop during the highest-attention bullpen weeks of the year. |
| --- | --- |
| Objectives | Public daily changes; the front-page lede; share card v1; creator seeding. |
| User impact | Today gains a lead read and a "since yesterday" strip; Team Board gains "since last game"; team state becomes shareable. |
| Business impact | Habit plus product-led distribution during pennant races and the postseason. |
| Complexity | Medium–High (largest product phase of the year) |
| Dependencies | Phase A (ratification); Phase B (copy foundations) |

Checklist:

☐ Public daily-changes endpoint (fail-closed to silence on non-comparable days)

☐ Today movement strip

☐ Team Board "since last game" delta

☐ Curated lead-read slot (manual selection, blueprint-rendered)

☐ Share card v1 (team state + top evidence + freshness stamp; image/link)

☐ 50-person creator seeding list worked per POA templates

☐ Postseason content plan executed

Definition of Done: a returning visitor sees something new on every trusted day.

Exit Criteria: ☐ cards circulating externally with freshness stamps intact · ☐ weekly returning-user baseline established and growing per §18.

Implementation notes:

Completion date: ______________________

#### Phase D — Off-Season Deep Build

| Purpose | Build the systems that need uninterrupted depth work, against a frozen data set, so BaseballOS enters 2027 finished. |
| --- | --- |
| Objectives | Pitch-trend evidence; Pitcher Detail final form; Follow My Team; routed team pages; the year's one debt window. |
| User impact | "Does he look right?" answered with velocity/mix/strike-rate deltas; followed-team-first experience; team URLs that rank. |
| Business impact | A complete daily product for Opening Day; SEO compounding through the quiet months. |
| Complexity | High |
| Dependencies | Phase C shipped and measured (build on usage, not guesses) |

Checklist:

☐ Pitch-trend ingestion + pitcher-page evidence sections (0D categories, sample-size honesty)

☐ Pitcher Detail redesign completed (evidence-first final form; zero unexplained numbers)

☐ Follow My Team shipped; sign-in decision executed (use or delete)

☐ Routed /team pages + SEO metadata; static-OG retirement

☐ Story-engine consolidation (blockers permitting)

☐ Start Here merge (About + How to Read)

☐ Debt window: api.js split, IntelligenceSurface split, CI freeze-guard fix, accessibility pass

Definition of Done: vision-spec Phase 1 and 2 page states substantially real.

Exit Criteria: ☐ a cold "[team] bullpen" search can land on a BaseballOS page · ☐ the pitcher page contains no unexplained numbers of any kind.

Implementation notes:

Completion date: ______________________

#### Phase E — Opening Day 2027 Launch

| Purpose | The real public launch: everything since July 2026 was the build-up. |
| --- | --- |
| Objectives | Daily edition v2; digest automation from six months of manual learning; share cards v2; relaunch blitz. |
| User impact | A finished daily edition with lead engine, slate notes, and movement; an inbox edition. |
| Business impact | The year's audience acquisition happens here, with a full season of runway. |
| Complexity | Medium |
| Dependencies | Phase D complete |

Checklist:

☐ Daily edition v2 (lead engine + slate notes + movement)

☐ Digest v1 automated (from manual newsletter learnings)

☐ Share card v2 (per-game/matchup as slate source allows)

☐ Refreshed media kit

☐ Relaunch content blitz + creator round 2

Definition of Done: the POA engine re-runs against a finished product.

Exit Criteria: ☐ rebaselined POA KPI table (§18) hit by June 2027 · ☐ BaseballOS terms appearing in third-party baseball writing.

Implementation notes:

Completion date: ______________________

#### Phase F — Season 2027: Growth & Validation

| Purpose | Let evidence, not preference, choose the business model. |
| --- | --- |
| Objectives | Run the POA Phase-3 decision framework with a season of real data. |
| User impact | Accountability archive; game pages if slate reliability holds; what the returning audience demonstrably asks for. |
| Business impact | First revenue validation — or a documented decision to remain a free trust asset another year. |
| Complexity | Variable by outcome |
| Dependencies | Phase E usage data |

Checklist:

☐ Decision framework run (premium public vs creator/media vs pro-coach beta vs sponsorship)

☐ One validated revenue path with real payers/partners — or an explicit documented defer

☐ Optional: accountability archive; game pages

Exit Criteria: ☐ validated path or explicit defer decision recorded in the Decision Register.

Implementation notes:

Completion date: ______________________

### 15. Dependency Maps & Progress Dashboards

Current state (✓ complete · ▶ in progress · ○ not started):

[0A Pipeline integrity ✓] → [0C/0F/0G Evidence layers ✓] → [0H Snapshot code ✓]

│

[▶ Production 0H pass] → [○ Decisions 4/5]

│

[○ PUBLIC WHAT CHANGED]

│                │

[○ Today lead + movement]  [○ Board "since last game"]

└──────┬───────┘

▼

[○ SHARE CARDS v1]

Independent parallel tracks:

Product track:  [○ De-score Pitcher Detail] → [○ Pitch trends (D)] → citation-grade pitcher page

Content track:  [○ Content engine] → [○ Outreach] → [○ Creator seeding at scale]

Audience track: [○ Email capture] → [manual newsletter] → [○ Digest automation (E)]

Closeout track: [○ 0J + 0K + 0I/0L verify (B)] → richer Team Board + native trust copy

Retention:      [rich team read ✓] + [audience proof (C)] + [sign-in decision] → [○ Follow My Team (D)]

Reach:          [○ Routed team pages (D)] → SEO compounding → 2027 discovery

Progress dashboards (update at every phase exit):

| Dashboard | Metric | Status (Jul 7, 2026) |
| --- | --- | --- |
| Foundation Progress | V4 phases 0A–0L complete | 8 of 13 fully complete; 0H in progress (production pass pending); 0I/0L partially built; 0J/0K not started |
| Trust Progress | Vision violations open | 1 (Pitcher Detail score-first presentation) |
| Trust Progress | Fail-closed coverage | Complete across snapshot, freshness, coverage, and language guards |
| Product Progress | Vision-spec end states real | Team Board ~90%; Trust pages ~85%; Today ~60% (no lede/movement); Pitcher ~50% |
| Engineering Progress | Test suites green | ~2,894 backend / 566 frontend passing at basis commit |
| Launch Progress | POA Phase 0 checklist | ~70% (hero, CTA, trust pages, analytics done; capture form, monitoring, pinned intros open) |
| Public Launch Progress | Content cadence weeks unbroken | 0 (not started) |
| Public Launch Progress | Email subscribers | 0 (capture not live) |

### 16. Deferred Features (Permanent Backlog)

Near Future (next 2 phases): public What Changed (awaiting ratification — the gate, not doubt); Today lead read (needs curation slot); share card v1 (needs evidence-carrying template); starter exposure 0J (scheduled Phase B).

Future (this roadmap, later phases): pitch-trend evidence (needs off-season stability + sourcing care); Follow My Team (needs audience worth retaining); routed team pages/SEO (off-season); digest automation (needs manual proof); story-engine consolidation (frozen pending its documented blockers); dashboard full-coverage lanes; Start Here merge; accountability archive; game pages; slate-paired Compare; creator/media kit page.

Someday (explicitly unscheduled): pro/coach beta (needs 10+ qualified conversations); monetization (needs 90 days of measured habit); public trust change log; leverage/inherited-runner context (only if cleanly available); public API / exports / push notifications (only on written demand).

Never: see §6. The Never list is a feature of the product, not a backlog.

### 17. Completed Milestones

This section celebrates real, verified progress. Everything below is merged to main as of the basis commit.

Completed roadmap phases (V4 foundation):

| Phase | Delivered | Record |
| --- | --- | --- |
| 0A Pipeline Integrity & Data Trust | Fail-closed sync, slate coverage, correction propagation, new-pitcher ingestion, product timezone authority | PRs #354–#365 |
| 0B Data Source Inventory | Acquisition matrix and strategy | 0B-01…07 |
| 0C Reliever Appearance Evidence | Appearance-level evidence layer + foundation report | 0C-01…08 |
| 0D Pitch-Trend Feasibility | Evidence contract, families, classification registry, decision register, exit report | PRs #381–#389 |
| 0E Bullpen Read Quality Model | Internal-only read package; public surfacing legally gated | 0E package + legal review |
| 0F Pitcher Detail Evidence | Internal evidence endpoint; public recent-work endpoint + panel; exit audit | PRs #416–#419 |
| 0G Team Bullpen Evidence | Internal team evidence; public relief-work endpoint + panel; exit audit | PRs #420–#423 |
| 0H (branches 01–02) | Trusted snapshot contract; internal admin audit endpoint; audit hardening (adjacency summary, contract checks, non-adjacent flagging) | PRs #427–#428 |

Product clarity initiative (July 2026):

| Branch | Delivered | Record |
| --- | --- | --- |
| clarity/01 | Dead-surface removal (~8,000 lines), vocabulary consolidation (one role set; "Limited Read" single meaning; one public Unavailable bucket), footer trust links | PR #429 |
| clarity/02 | League-view dedup: Dashboard as sole league board; Today teaser; All Teams score table retired | PR #430 |
| clarity/03 | Team Board consolidation: one state read; one controls row; single evidence mount; Compare links instead of embedded boards | PR #431 |
| clarity/04 | Trust single-sourcing: canonical boundary language + full public dictionary; Data & Trust reader-language; backtest framing guard | PR #432 |
| Vision | Product Vision Specification adopted as permanent design doc; roadmap gated on it | PR #433 |

Trust milestones: trusted snapshot publish gate (DB-constrained); adjacency-only comparability with typed reason codes; public availability usage check with sample sizes; render-layer banned-language guards including backend-framing guard; canonical dictionary and boundary modules; "Mets-case" roster/workload separation.

Engineering & testing milestones: ~2,894 backend and 566 frontend tests green at basis; view-model architecture proven through four refactor branches without regression; CI with real Postgres migration testing; six-lane routed IA with honest loading/empty/stale/error states throughout.

Earlier product milestones: Product Credibility Pass (terminology, trust guardrails, Today hierarchy); off-lane surface removals (prospects, digest preferences, legacy home); launch foundation polish (hero, trust pages, analytics).

### 18. Success Metrics

Launch KPIs (from the POA; rebaseline at Phase E):

| Metric | Day 30 | Day 60 | Day 90 | Why it matters |
| --- | --- | --- | --- | --- |
| Email subscribers | 50+ | 150+ | 300+ | Owned audience. |
| Weekly returning users | baseline | +30% | +75% | Habit, not curiosity. |
| Direct/referral traffic | baseline | +25% | +75% | Brand memory. |
| X followers | 100+ | 300+ | 750+ | Daily discovery. |
| Creator/analyst replies | 5+ | 15+ | 30+ | Baseball-native quality signal. |
| Backlinks/mentions | 1–2 | 5+ | 10+ | Trust and SEO. |
| Newsletter open rate | 40%+ | 35%+ | 30%+ | Relevance as list grows. |
| Share-card uses | n/a | baseline | +50% | Product-led distribution. |

Trust KPIs (internal, every phase): zero silent-stale incidents; zero unexplained public numbers; usage-check published and current; trusted_pair_count strong across the rolling 14-day window; zero non-adjacent stored comparisons on trusted published snapshots.

Definition-of-finished tests (from the vision spec; the long-horizon scoreboard): the habit test; the citation test; the stranger test; the skeptic test; the vocabulary test; the refusal test; the single-glance test; the stewardship test.

### 19. Decision Register

Permanent record. New philosophy-level decisions are appended with the next D-number, a date, and a rationale. Reversals require a written entry referencing the original.

| # | Decision | Rationale | Status |
| --- | --- | --- | --- |
| D-01 | BaseballOS is trust-first | Trust is the only durable position for a public explanation layer; it compounds and cannot be retrofitted. | Permanent |
| D-02 | Predictions are prohibited | The moment BaseballOS predicts, it becomes one of a hundred models and forfeits citability. Descriptive-only is the moat. | Permanent |
| D-03 | Betting is excluded | Betting framing poisons trust with every non-betting audience and invites regulatory/brand risk. | Permanent |
| D-04 | Every claim requires evidence | Receipts within one gesture is the product's contract; claims without evidence are indistinguishable from guesses. | Permanent |
| D-05 | Freshness is always visible | A read without "as of when" is a rumor. Time-honesty is a layout primitive. | Permanent |
| D-06 | Explainability wins | The competitive advantage is that anyone can check the work. Black-box outputs are structurally banned. | Permanent |
| D-07 | Unknowns stay unknown | Zero-filling or plausible-filling unknown values is the fastest way to publish a lie. Fail closed instead. | Permanent |
| D-08 | Rankings are avoided | A sortable score is a leaderboard regardless of its label; rankings convert description into advice. | Permanent |
| D-09 | Share cards require evidence | A card that says only "Monitor" is a rumor with a logo. Cards carry state + evidence + freshness or don't ship. | Permanent |
| D-10 | Public trust precedes monetization | Selling before trust converts the trust asset into a conflict of interest. Validation waits for measured habit (Phase F). | Permanent |
| D-11 | One question per page; one home per fact | Duplication is how products dissolve; the page map is the question map. | Permanent |
| D-12 | The vocabulary is fixed and single-sourced | Dictionary growth is a product decision; drift is a bug. | Permanent |
| D-13 | Nickolis Kacludis is sole author/committer; no AI attribution in the repo | Authorship clarity and ownership of the record. | Permanent |
| D-14 | Payload-hash migration is founder-gated | Not justified absent a concrete integrity incident. | Standing |
| D-15 | Decisions 4/5 (public daily changes) are held pending the production 0H sample-pass | The habit feature ships only on verified trusted-pair reliability. | Open — Phase A |
| D-16 | Compress 0I–0L into one closeout phase | The season is the non-renewable resource; the marginal trust of full ceremony is small versus the cost of missing 2026. | Adopted Jul 2026 |
| D-17 | De-score Pitcher Detail before amplification | The last vision violation sits where skeptics look first. | Adopted Jul 2026 |
| D-18 | Newsletter runs manually before any digest product exists | Prove the ritual before building the machine. | Adopted Jul 2026 |
| D-19 | Follow My Team waits for an audience worth retaining (Phase D) | Retention features without visitors retain nobody. | Adopted Jul 2026 |
| D-20 | Content cadence is capped at sustainable (3 posts/week + weekly newsletter) | A metronome beats a sprint that dies in week three. | Adopted Jul 2026 |
| D-21 | (reserved for next decision) |  |  |

### 20. Founder Operating Principles

Written for one developer with a full-time job, a newborn, a home, and limited nightly hours, building for the long term. Development time is the platform's most valuable resource.

1. Every feature must justify its hours. If the justification isn't obvious in one sentence, it isn't CRITICAL or HIGH.

2. No feature without a user problem. Every branch names the user who will notice it shipped. "The architecture wanted it" is not a user.

3. Trust before growth. Growth before monetization. In that order, without exception. Skipping a step forfeits the previous one.

4. The season is the deadline; the vision is the constraint. Schedule against the calendar; design against the vision spec. Never trade the second for the first.

5. Protect the vision by refusing, not by debating. The Never list (§6) exists so individual nights don't relitigate identity.

6. Never sacrifice explainability for impressiveness. An impressive number that can't be explained is a liability wearing a feature's clothes.

7. Never build because a competitor did. BaseballOS wins by being the only one of its kind, not the fifth-best of theirs.

8. Compression over abandonment. When process fights the calendar, shrink the ceremony, never the trust bar.

9. The metronome rule. Fixed, sustainable cadence for content and code. Two focused hours that ship beat six exhausted ones that don't.

10. Deletion is progress. The clarity initiative removed more than it added and made the product better. Stay willing.

11. Write decisions down once, cheaply. A two-line register entry tonight saves a re-debate next month (§19).

12. Life comes first; the moat survives absence. The trust history, tests, and docs are designed so a slow month costs time, not identity.

## Part IV — Reference

### 21. Appendix

A. Competitive position (accepted summary):

| Comparator | BaseballOS position |
| --- | --- |
| FanGraphs | Broad and respected; BaseballOS answers bullpen state in one place with receipts and freshness. Likely ally/amplifier, not rival. |
| Baseball Savant | Raw-data ceiling; no bullpen-state layer. Compete on explanation, never breadth. |
| MLB.com / ESPN | News and box scores after the fact; BaseballOS explains state before the game. Broadcasters are prospective users. |
| The Athletic | Narrative depth, no live state layer; its writers are the outreach audience. |
| Fantasy closer tools | Nearest functional neighbor, framed for saves speculation without evidence or freshness discipline. |
| Stathead | Historical query tool; a different job entirely. |

B. Sustainable weekly operating rhythm (from the POA, capped by D-20): Monday–Saturday: three X posts across the week (bullpen state / workload concentration / what-changed pillars), replies where BaseballOS adds context; Thursday: one team-specific card + up to 3 targeted DMs; Sunday: newsletter + 30-minute analytics review and next-week plan. Content test for every post: "Would a baseball fan understand the baseball point even if they never click the product?"

C. Canonical companion documents:

| Document | Role |
| --- | --- |
| This manual | Sequencing, priorities, decisions, operations. |
| Product Vision Specification (docs/product) | Page-level end states; read before designing any surface. |
| V4 Full Scope Revised Roadmap (docs/roadmap) | Foundation phase definitions and gate rules; status table kept current. |
| Public Launch Plan of Action | Content system, outreach templates, KPI definitions; cadence governed by D-20. |
| Phase 0H contract & internal audit docs | Trusted-snapshot rules gating public daily changes. |

D. Glossary pointer: the public dictionary is defined in §5 and maintained in the canonical frontend concepts module; How to Read renders it. This manual never redefines product terms.

E. Completion log (append rows as work ships):

| Date | Phase | Item completed | Branch / PR / commit | Notes |
| --- | --- | --- | --- | --- |

F. Document control: update this manual only when a phase exits, a Decision Register entry is added or reversed, or a completed branch materially changes scope. Presentation edits are free; conclusion changes require a new reviewed audit. Version history: v1.0 — July 7, 2026 — created from the accepted Definitive Strategic Review, all conclusions preserved.